TPS Report

2/13/2017

Anna Stephens, Mike Bell, Mariia Kravtsova

Quad Solver

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | Estimated Time | Risk | % complete | Actual Time | Who | Code Review |
| Spike/Test IEEE Floating Point | 1 hour | 1 | 50 | 45 min | Anna | N/A |
| Spike absolute and relative error | 1 hour | 3 |  |  | Mike |  |
| Spike other quadratic equation solvers | 1 hour | 1 |  |  | Mike |  |
| Spike GCC, pedantic | 1 hour | 1 |  |  | Mike |  |
| Spike Make | 1 hour | 1 |  |  | Anna |  |
| Write and implement basic quad solver | 1 hour | 2 | 50 | 20 m | Anna |  |
| Write and implement input.c and .h | 2 hours | 2 | 25 | 30 m | Mariia |  |
| Write unit tests | 2 hours | 3 | 50 | 1 h | Mariia |  |