TPS Report

2/6/2017

Anna Stephens, Mike Bell, Mariia Kravtsova

Quad Solver

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | Estimated Time | Risk | % complete | Actual Time | Who | Code Review |
| Setup git repository on Github with c policies | 10 min | 1 | 100 | 10 min | Mariia | N/A |
| Spike/Test C Unit | 1 hour | 1 | 100 | 1 hour | Mariia | N/A |
| Spike/Test IEEE Floating Point | 1 hour | 1 | 50 | 45 min | Anna | N/A |
| Spike absolute and relative error | 1 hour | 3 |  |  | Mike |  |
| Spike other quadratic equation solvers | 1 hour | 1 | 100 | 1 hour | Mike |  |
| Spike GCC, pedantic | 1 hour | 1 | 50 | 20 | Mike |  |
| Spike Make | 1 hour | 1 |  |  | Anna |  |
| Go to class C meeting | 1 hour | 1 | 100 | 2 hours | Mariia, Mike | N/A |
| Write and implement basic quad solver | 1 hour | 2 | 50 | 20 m | Anna |  |
| Write and implement input.c and .h | 2 hours | 2 |  |  | Mariia |  |