TPS Report

12/30/17

Anna Stephens, Mike Bell, Mariia Kravtsova

Quad Solver

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Task | EstematedTime | Risk | % complete | Actual Time | Who | Code Review |
| Setup git repository on Github with c policies | 10 min | 1 | 100 | 10 min | Mariia | N/A |
| Explore C Unit | 1 hour | 1 | 100 | 1 hour | Mariia | N/A |
| Explore IEEE Floating Point | 1 hour | 1 | 100 | 1 hour | Anna | N/A |
| Explore absolute and relative error | 1 hour | 1 |  |  |  |  |
| Explore other quadratic equation solvers | 1 hour | 1 |  |  |  |  |
| Explore GCC | 1 hour | 1 |  |  |  |  |
| Explore Make | 1 hour | 1 |  |  |  |  |
| Go to class C meeting | 1 hour | 1 |  |  |  |  |
|  |  |  |  |  |  |  |